HEADSOFT TECH  ×  HELENA COACHING

EQ Companion Suite™

A Coaching-Integrated EQi 2.0 Companion Platform & Pathway to a Proprietary EI Assessment

Product Specification  |  Business Case  |  Technical Blueprint  |  Roadmap

CONFIDENTIAL  |  March 2026

headsoft.net  ×  helenacoaching.com

# 01  |  Executive Summary

The EQ Companion Suite™ is a two-phase initiative designed to eliminate HeadSoft and Helena Coaching's dependency on Multi-Health Systems (MHS) EQi 2.0 licensing fees, while building a proprietary emotional intelligence platform that becomes a long-term competitive asset.

The Problem Every EQi 2.0 Workplace Report costs $275–$350 CAD per person through MHS. For a typical 10-person leadership team assessment, that is $2,750–$3,500 in licensing fees before a single minute of coaching. At 20 organizational clients per year, this represents $55,000–$70,000 in direct costs that flow entirely to a third-party vendor — with no data ownership, no platform flexibility, and no competitive differentiation.

The EQ Companion Suite™ addresses this in two phases:

| Phase | Name | Timeline | Strategic Goal |
| --- | --- | --- | --- |
| Phase 1 | EQi Companion App | Months 1–3 | Work alongside MHS reports; eliminate portal friction; AI debrief generation; zero MHS dependency for coaching workflow |
| Phase 2 | HEQ™ — Helena EQ Framework | Months 6–18 | Proprietary 72-item EI assessment replacing MHS entirely; build norm database; become licensable to other coaches |

Financial Case Phase 1 costs approximately CAD $18,000 to build and saves $55,000–$70,000 in MHS fees annually once fully adopted. Phase 2 costs approximately CAD $35,000 to develop and has the potential to generate $80,000–$150,000 per year in licensing revenue to other coaches and HR professionals by Year 3.

# 02  |  Understanding EQi 2.0 — What We Use & What It Costs

## The Bar-On Model — Publicly Published Theory

The theoretical framework underlying EQi 2.0 was created by Dr. Reuven Bar-On and is extensively documented in peer-reviewed academic literature. The model itself — its five composite areas and fifteen subscale constructs — is not proprietary. It is the specific 133-question instrument, scoring algorithms, normative database, and the EQi trademark that MHS owns. This distinction is legally and strategically critical.

## The EQi 2.0 Framework — 1 Total / 5 Composites / 15 Subscales

Below is the complete publicly published framework that forms the foundation of all EQi 2.0 assessments. Helena uses this structure in every coaching engagement:

| SELF-PERCEPTION COMPOSITE |  |  |
| --- | --- | --- |
|  | Self-Regard | How accurately and positively one views oneself |
|  | Self-Actualization | Drive to pursue meaningful goals and personal growth |
|  | Emotional Self-Awareness | Ability to recognize and understand one's own emotions |
| SELF-EXPRESSION COMPOSITE |  |  |
|  | Emotional Expression | Openly sharing feelings verbally and non-verbally |
|  | Assertiveness | Communicating feelings and defending personal rights constructively |
|  | Independence | Self-directed; not reliant on others for emotional support |
| INTERPERSONAL COMPOSITE |  |  |
|  | Interpersonal Relationships | Building and maintaining mutually satisfying relationships |
|  | Empathy | Recognizing, understanding, and appreciating others' feelings |
|  | Social Responsibility | Contributing positively to one's social and community groups |
| DECISION MAKING COMPOSITE |  |  |
|  | Problem Solving | Finding solutions to problems where emotions are relevant |
|  | Reality Testing | Objective assessment of subjective experience vs. external reality |
|  | Impulse Control | Resisting or delaying impulses; managing emotional reactions |
| STRESS MANAGEMENT COMPOSITE |  |  |
|  | Flexibility | Adapting emotions, thoughts, and behavior to changing circumstances |
|  | Stress Tolerance | Effectively coping with stressful or difficult situations |
|  | Optimism | Maintaining a positive attitude and persevering through setbacks |

Additionally, the EQi 2.0 includes a Well-Being Indicator (measuring happiness as an outcome of EI, not a component) and three validity indicators designed to detect inconsistent, positive impression, or negative impression response patterns.

## What MHS Owns vs. What We Can Build

| Element | MHS Owns (Protected) | We Can Build (Legally Free) |
| --- | --- | --- |
| Questions | 133 specific items — exact wording is copyrighted | Original questions measuring the same Bar-On constructs |
| Scoring | Proprietary weighting algorithm and standard score conversion | Our own psychometric scoring and normalization model |
| Norms | Global database of 10,000+ professionals across 154 countries | Build our own norm database from platform users over time |
| Reports | Their specific template design, layout, color scheme | Fully original report design with any structure we choose |
| Trademark | 'EQi', 'EQ-i 2.0', 'EQ 360' are registered trademarks | Any original brand name: HEQ™, EmotiQ™, EQ Profile™, etc. |
| Validation | Published psychometric validation studies | Commission our own validation study (university partnership) |

## Current Cost Analysis

| EQi 2.0 Workplace Report | CAD $275–$350 per person |
| --- | --- |
| EQi 2.0 Leadership Report | CAD $375–$475 per person |
| EQ 360 Workplace Report | CAD $550–$700 per person (self + raters) |
| Typical 10-person team cost | CAD $2,750–$3,500 (Workplace) / $5,500–$7,000 (360) |
| Annual cost (20 org clients) | CAD $55,000–$70,000 in MHS licensing alone |
| MHS portal admin fee | Additional per-user admin overhead — no data export ownership |
| Certification requirement | Helena must maintain MHS certification to administer — ongoing cost |

# 03  |  Phase 1 — EQi Companion App

## Concept

The Phase 1 EQi Companion App works directly alongside the existing MHS EQi 2.0 process. Helena continues to purchase and administer MHS assessments as needed — but instead of using MHS's limited portal for debrief and coaching, she imports the scores into the Companion App, which then becomes the intelligent coaching layer on top of the raw data.

Key Insight The most time-consuming and highest-value part of EQi work is NOT the assessment itself — it is the debrief, the coaching narrative, the development planning, and the progress tracking. MHS's portal provides almost none of this. The Companion App provides all of it, powered by Claude AI and Helena's methodology.

## Core Features — Phase 1

### 1. Score Import & Profile Builder

Helena manually enters the client's 15 subscale scores and 5 composite scores from the MHS report into the Companion App. The system stores these alongside client profile data (name, role, organization, coaching goals, industry context). A simple score entry grid maps exactly to the Bar-On 1-5-15 model.

### 2. AI-Powered Debrief Narrative Generator

The most powerful Phase 1 feature. Helena inputs the client's scores and coaching context, and Claude generates a full, personalized debrief narrative — written in Helena's voice and methodology — covering:

- Overall EI profile summary and key themes

- Top 3 strengths with coaching-oriented interpretation (not just score descriptions)

- Top 3 development areas with nuanced, non-judgmental framing

- Interconnection analysis — how the client's specific subscale pattern creates compounding effects

- Leadership or workplace-specific implications based on client role

- Well-being indicator interpretation

- Suggested coaching focus areas for the engagement

This replaces 2–3 hours of debrief preparation per client. At Helena's coaching rate, this alone recovers the platform development cost within the first month of use.

### 3. GROW-Integrated Development Planning

Following the debrief, the app generates a GROW-model development plan directly anchored to the client's EQi profile:

- Goal — AI suggests 2–3 EI-anchored development goals based on the subscale pattern

- Reality — Pre-populated with the client's actual scores as the baseline reality statement

- Options — AI generates 4–6 concrete development activities per priority subscale

- Will — Action commitment tracker with milestone dates and check-in prompts

### 4. Progress Tracking Dashboard

Tracks coaching progress over time for each client:

- Session notes linked to specific EQi subscales

- Goal milestone completion tracker

- Observed behavioral change log (Helena's notes)

- Re-assessment comparison when a follow-up EQi is purchased from MHS

- Client-facing progress view (optional share with coachee)

### 5. AI Coaching Prompt Generator

Between sessions, Helena can generate targeted coaching questions for any subscale or composite. Examples: 'Generate 5 powerful coaching questions for a client with low Impulse Control and high Emotional Self-Awareness' — Claude returns questions grounded in coaching methodology, not generic advice.

### 6. Professional PDF Report Builder

Generates a branded, client-ready debrief report in HeadSoft/Helena style — replacing the MHS generic report layout. The report includes the score visualization, AI narrative, development priorities, and GROW plan. Fully customizable, exportable to PDF, and branded with Helena Coaching identity.

### 7. Organization-Level Aggregation (Team EQi View)

When multiple team members have completed EQi assessments, the Companion App aggregates scores to produce a Team EQi Profile — showing collective strengths, shared development areas, and team dynamics patterns. This is a feature MHS charges separately for (Group Report) and has significant limitations on. Helena's version is coaching-oriented, not just statistical.

## What This Does NOT Do (Phase 1 Boundaries)

- Does NOT administer the EQi assessment — MHS still does that

- Does NOT reproduce or store MHS question content

- Does NOT claim to replace or replicate MHS's validated instrument

- Does NOT use MHS trademarks in any user-facing text

## Phase 1 — User Flow

| Step | Who | Action | Time Saved |
| --- | --- | --- | --- |
| 1 | Client | Completes EQi via MHS portal (unchanged) | — |
| 2 | Helena | Receives MHS PDF report as today | — |
| 3 | Helena | Enters 15+5 scores into Companion App (2 min) | — |
| 4 | App / AI | Generates full debrief narrative + GROW plan (30 sec) | 2–3 hrs prep |
| 5 | Helena | Reviews, edits, personalizes AI output | 30 min vs. 2.5 hrs |
| 6 | Helena | Generates branded PDF report for client | 1 hr design work |
| 7 | Helena | Conducts debrief session using app as coaching guide | Better session flow |
| 8 | Both | Tracks progress, milestones, session notes in app | No more spreadsheets |

# 04  |  Phase 2 — HEQ™ Helena EQ Framework (Proprietary Instrument)

## Vision

Phase 2 replaces MHS entirely. The Helena EQ Framework (HEQ™) is an original, proprietary emotional intelligence assessment instrument built on the publicly published Bar-On theoretical model, with questions written by Helena from her 15+ years of coaching experience — designed to be more coaching-actionable, more culturally sensitive, and more development-oriented than the clinical EQi 2.0.

Why Helena Can Do This Better Than MHS MHS designed EQi 2.0 for psychologists and test administrators. Helena designs for coaches. Her questions will be written to surface coaching insights, not just measurement scores. Every item in HEQ™ will be chosen because Helena has found it reveals something coachable — not just statistically valid. That is a fundamentally different and more useful instrument for the organizational coaching context.

## HEQ™ Instrument Design

| Total Items | 72 original questions (vs. MHS's 133 — shorter, more completion-friendly) |
| --- | --- |
| Structure | 5 composites / 15 subscales — mirrors Bar-On model (composites are public domain) |
| Items per Subscale | 4–5 items per subscale (sufficient for alpha reliability at launch) |
| Response Scale | 6-point Likert (Never / Rarely / Sometimes / Often / Usually / Always) — eliminates midpoint bias |
| Completion Time | Approximately 12–15 minutes (vs. 20 min for EQi) |
| Validity Indicators | 3 original consistency-check items built in |
| Well-Being Indicator | 4 original items measuring flourishing and life satisfaction |
| 360 Version | HEQ-360™ — rater version added in Phase 2b (6 months after self-report launch) |
| Language | English and French (Canada bilingual from launch) |
| Delivery | In-platform online — no MHS portal; no per-assessment licensing fee |

## Scoring Model

HEQ™ uses a transparent, defensible scoring approach grounded in published psychometric methodology:

- Raw scores converted to standardized T-scores (mean=100, SD=15) matching EQi 2.0 scale — enabling comparison for coaches transitioning from MHS

- Composite scores computed as weighted averages of constituent subscales

- Total EI score as weighted composite of all five areas

- Norm database built incrementally — initial norms from Helena's first 100 clients; updated quarterly as platform scales

- Claude AI generates all narrative interpretation — subscale, composite, and total — using Helena's coaching framework as the system prompt

## Legal & Ethical Clarity

Legal Position HEQ™ is an entirely original work. It measures the same publicly documented theoretical constructs (Bar-On model — published 1997, extensively cited in academic literature) using entirely original questions, an original scoring model, and an original report format. This is equivalent to how multiple publishers produce reading comprehension tests measuring the same literacy constructs without infringing on each other. Helena should engage an IP lawyer for a one-hour review of the final question set before launch — estimated cost: CAD $400.

## Norm Database Strategy

The normative database is the EQi's most defensible asset — MHS has 10,000+ professionals across 154 countries. We build ours strategically:

- Year 1: Helena's client base (~80–120 completions) — 'pilot norms' clearly labeled as such

- Year 2: Open the platform to other coaches at no cost for assessments in exchange for anonymized data contribution — target 500+ completions

- Year 3: Commission a university I/O psychology partnership (McGill, Concordia, or University of Ottawa) for formal validation study — typically free in exchange for data access and co-authorship

- Year 3+: Publish validation findings; apply for recognition from coaching bodies (ICF, HRPA); begin licensing to other practitioners

## Phase 2 Revenue Model

| Revenue Stream | Description | Price | Est. Year 3 Annual |
| --- | --- | --- | --- |
| Helena Self-Use | Helena administers HEQ™ to her own clients | $0 marginal cost | $55,000 saved (vs. MHS) |
| Coach Licensing | Other certified coaches buy HEQ™ administration rights | $149/mo per coach | $180,000 (100 coaches) |
| Per-Assessment (non-subscribers) | One-off assessment purchases by non-subscribers | $49 per assessment | $40,000 |
| HEQ-360™ Premium | Self + rater version for leadership coaching | $89 per set | $35,000 |
| Certification Program | Helena certifies other coaches in HEQ™ methodology | $1,200 per coach | $60,000 |
| White-Label | HR software companies license HEQ™ engine | Custom | TBD — Year 4+ |

# 05  |  Technical Architecture

## Overall Approach

The EQ Companion Suite™ is built as a dedicated module within the People Intelligence Platform — sharing the same AWS / MongoDB / Node.js / Angular stack — but can also be deployed as a standalone application if desired. It is architected as a cleanly separated service so it can be extracted and licensed independently.

## Tech Stack

| Frontend | Angular 17+ standalone components — same as main platform; EQ-specific module under /eq-companion |
| --- | --- |
| Backend | Node.js / Express — new /api/eq route namespace |
| Database | MongoDB — new collections: eq_profiles, eq_scores, eq_sessions, eq_reports, heq_responses |
| AI Engine | Anthropic Claude API (claude-sonnet-4-6) — EQ-specific prompt library |
| PDF Generation | Puppeteer (headless Chrome) on AWS Lambda — generates branded PDF reports from HTML templates |
| Scoring Engine | Node.js service — pure computation; converts raw scores to T-scores, computes composites, applies norms |
| Assessment Delivery | Custom Angular survey engine (Phase 2) — 72-item adaptive form with progress tracking |
| Storage | AWS S3 — stores generated PDF reports; linked to client profiles |

## MongoDB Collections

| eq_profiles | clientId, organizationId, coachId, role, industry, coachingGoals, assessmentHistory[] |
| --- | --- |
| eq_scores | profileId, assessmentType ('mhs_imported'¦'heq_native'), date, source, subscaleScores{}, compositeScores{}, totalEI, wellBeing, validityFlags |
| eq_sessions | profileId, sessionDate, sessionNotes, subscalesDiscussed[], milestoneUpdates[], coachObservations |
| eq_reports | profileId, scoreId, reportType, generatedAt, pdfS3Key, aiNarrative, growPlan{} |
| heq_responses | profileId, sessionId, responses[{itemId, value}], completedAt, rawScores{}, tScores{}, normGroup |
| heq_items | itemId, composite, subscale, text, reverseScored, version, validatedAt |
| heq_norms | normGroup, n, meanBySubscale{}, sdBySubscale{}, updatedAt |

## AI Prompt Architecture — EQ Module

The EQ AI service uses a layered prompt system — a master system prompt encoding Helena's methodology, plus module-specific user prompts for each generation task:

| AI Function | Input | Output | Avg Tokens |
| --- | --- | --- | --- |
| Debrief Narrative | 15 subscale scores + composite scores + client role + coaching goals | Full personalized debrief (600–900 words) covering strengths, development areas, and interconnections | ~1,200 |
| GROW Plan Generator | Top 3 development subscales + client goals + industry context | Structured GROW plan with 3 goals, reality statements, 5 options each, action commitments | ~900 |
| Coaching Questions | Target subscale(s) + client context + session theme | 8–10 powerful coaching questions calibrated to the specific EI profile | ~400 |
| Team Profile Narrative | Aggregated team scores (min 5 members) + team context | Team EI narrative: collective strengths, shared gaps, team dynamics, facilitation recommendations | ~1,000 |
| Progress Reflection | Session notes + milestone status + score baseline | Progress narrative + coaching suggestions for next session | ~600 |
| HEQ Score Report (Phase 2) | 72 raw item responses + T-scores + norm group | Full interpretive report equivalent to MHS Workplace Report | ~1,500 |

## PDF Report Generation

Reports are generated server-side using Puppeteer rendering an HTML/CSS template — ensuring pixel-perfect, brand-consistent output independent of the user's browser or OS. The report template includes:

- Branded cover page (Helena Coaching / HeadSoft colors and logos)

- Radial spider chart showing all 15 subscale scores (rendered as SVG)

- Composite score bar chart

- Subscale score table with low/mid/high shading

- AI-generated narrative sections (debrief + GROW plan)

- Development priority summary with actionable next steps

- Coach contact information and next session details

# 06  |  Development Roadmap

## Phase 1 — EQi Companion App (Months 1–3)

| Month | Milestone | Details |
| --- | --- | --- |
| Month 1 | Score Import & AI Debrief | Score entry grid, client profile creation, Claude debrief narrative generator, GROW plan generator |
| Month 2 | Report Builder & Session Tracking | PDF report generation (Puppeteer), session notes, milestone tracking, coaching question generator |
| Month 3 | Team Aggregation & Polish | Multi-client team view, aggregate EI profile, progress dashboard, beta test with Helena's live clients |

## Phase 2 — HEQ™ Native Assessment (Months 6–18)

| Period | Milestone | Details |
| --- | --- | --- |
| Months 4–5 | Question Development | Helena writes 72 original HEQ™ items; legal review; cognitive testing with 5 volunteers |
| Months 6–7 | Assessment Engine Build | Angular survey delivery engine, response storage, raw scoring service, T-score computation |
| Month 8 | Pilot Launch | Helena administers HEQ™ to 20–30 clients; collect pilot norms; refine AI prompt output |
| Months 9–12 | Norm Building & Refinement | Open to 10 partner coaches; collect 200+ completions; refine normative database; subscale reliability analysis |
| Months 13–15 | HEQ-360™ Development | Rater version of instrument; multi-rater aggregation; discrepancy analysis report |
| Months 16–18 | Coach Licensing Platform | Coach portal, licensing subscriptions, certification program framework, Stripe billing |

## Investment & Return Summary

| Item | Cost | Return |
| --- | --- | --- |
| Phase 1 Development | CAD $18,000 | CAD $55,000–$70,000/yr in MHS fees eliminated |
| Phase 1 Time Savings (Helena) | — | ~2 hrs prep per client × 60 clients/yr = 120 hrs recovered |
| Phase 2 Instrument Development | CAD $22,000 | CAD $0 per-assessment cost vs. $275–$700 MHS |
| Phase 2 Platform Build | CAD $28,000 | CAD $180,000–$315,000/yr licensing revenue by Year 3 |
| Legal Review (IP) | CAD $800 | Protects entire asset |
| University Validation Study | CAD $0 (partnership) | Publishable credibility; ICF/HRPA recognition |
| TOTAL INVESTMENT | CAD $68,800 | CAD $235,000–$385,000/yr by Year 3 |

# 07  |  Competitive Positioning

## EQ Companion Suite™ vs. The Market

| Dimension | MHS EQi 2.0 | Generic HR Tools | EQ Companion Suite™ |
| --- | --- | --- | --- |
| Cost per assessment | $275–$700+ | $30–$80 (generic surveys) | $0 (after build) |
| Coaching integration | None — report only | None | Deep — GROW, session notes, AI |
| AI coaching support | None | None | Core feature — debrief + planning |
| Report quality | Clinical/generic | Basic charts | Helena's methodology + branding |
| Data ownership | MHS owns data | Vendor owns data | You own all data |
| Team aggregation | Paid add-on ($$$) | Limited | Included |
| French Canadian | Available | Rarely | Built in from launch |
| Neuroinclusion lens | Not available | Not available | Integrated with NI Compass module |
| Customization | Zero | Minimal | Fully customizable |
| Licensing to others | Not possible | Not applicable | Core Year 2 revenue stream |

The Defensible Moat Competitors can copy features. They cannot copy Helena's 15 years of coaching IP encoded into every AI prompt, every development recommendation, and every HEQ™ question. The instrument is not just software — it is Helena's methodology made scalable. That is genuinely proprietary and genuinely defensible.

# 08  |  Quick-Start Action Plan

## Immediate Next Steps (This Month)

- Engage IP lawyer for 1-hour consultation on HEQ™ instrument design — confirm legal boundaries

- Helena: Begin drafting 5–10 original questions per subscale as a starting pool for Phase 2 (can do in parallel with Phase 1 build)

- Marek: Set up EQ module folder structure within the People Intelligence Platform monorepo

- Define the score entry UI — design the 15-subscale import grid in Figma or on paper before coding

- Write the master AI system prompt for EQ debrief generation — Helena drafts language; Marek implements

## Phase 1 Launch Criteria

- Helena has entered at least 3 real client profiles and reviewed AI debrief output quality

- PDF report generates cleanly and Helena is satisfied with visual quality

- GROW plan output reviewed and refined with at least 2 real client scenarios

- Session note tracking tested across a full 6-session coaching engagement

Strategic Reminder Phase 1 is not just a cost-saving tool — it is the data collection foundation for Phase 2. Every client profile entered in Phase 1 becomes part of the normative dataset for HEQ™. The sooner Phase 1 launches, the stronger the norm database when Phase 2 instrument goes live. Start immediately.

This document is confidential and prepared for internal strategy purposes by HeadSoft Tech and Helena Coaching. © 2026 All rights reserved.